MPC_Roadmap

目录

Supporting Tooling Roadmap	5

当前项目位置	6

下面是基于最新 MDC(10)、P7/P8/P9 验收结果整理后的 MD_Converter Project Roadmap 当前冻结版。原项目 Roadmap 定义了 P0–P12 的生命周期；当前实际进度已经推进到 P9 CLOSED / ACCEPTED，P10 为下一阶段。

| S/N | Phase | 任务 | 主要交付物 | 交付验收清单 | 完成状态 |
| --- | --- | --- | --- | --- | --- |
| 1 | P0 | Product Definition | 产品目标、Scope、Must/Should/Not Now | ✓ 明确 Markdown→DOCX 产品定位；✓ 控制系统复杂度；✓ 明确非目标；✓ 不追求完整 Markdown 生态/GUI/Cloud 等非当前需求 | ✅ 100% COMPLETE |
| 2 | P1 | Canonical Specification | CANONICAL_SPEC.md、SPEC_CHANGELOG.md | ✓ Canonical Spec 为唯一权威；✓ spec_version=1.0；✓ spec_status=FROZEN；✓ Software/Architecture/Theme/Acceptance/Governance baseline 明确；✓ 修改必须走 ADR→Spec→Changelog→Re-freeze | ✅ FROZEN / COMPLETE |
| 3 | P2 | Architecture Design | Architecture Spec、ADR-001~009 | ✓ Parser→AST→Pipeline→LayoutPlan→Renderer→PostProcessor；✓ 模块职责隔离；✓ AST immutable；✓ Decision≠Execution；✓ Architecture Freeze | ✅ FROZEN / COMPLETE |
| 4 | P3 | Implementation Specification | Implementation Specification、Implementation Plan、Phase Specs | ✓ Architecture 映射到类/函数/模块；✓ SPEC-ID→IMP-ID 可追踪；✓ Allowed/Forbidden Scope；✓ 测试及 Acceptance mapping 完整 | ✅ 100% COMPLETE |
| 5 | P4 | Foundation Development | Parser、AST、CompilerContext、Pipeline、PassRegistry、NormalizePass、Diagnostics、Config | ✓ Parser deterministic；✓ Immutable AST；✓ Pipeline boundary 清晰；✓ Config resolved before execution；✓ Foundation unit tests PASS | ✅ 100% COMPLETE |
| 6 | P5 | Rendering Development | DecisionEngine、LayoutPlan、WordRenderer、WordWriter、Theme、Diagram/ASCII、Cover/TOC/Table | ✓ AST→Plan→DOCX 路径完整；✓ Renderer 不越权；✓ Theme V1.5 冻结；✓ Mermaid/ASCII 支持；✓ Integration tests PASS | ✅ 100% COMPLETE |
| 7 | P6 | Quality Engineering | StaticQA、RenderedQA、RepairStrategy、PostProcessor、FinalArtifactQA | ✓ StaticQA FAIL→reject；✓ RenderedQA 强制；✓ Repair bounded；✓ PostProcessor evidence；✓ FinalArtifactQA 检查最终发布对象；✓ SHA256 evidence | ✅ 100% COMPLETE |
| 8 | P7 | Governance Engineering | Canonical Authority、Change Control、Evidence Gate、Release Predicate | ✓ Spec Freeze；✓ unauthorized changes=0；✓ spec deviations=0；✓ Governance provenance；✓ Regression/Repair/Governance counts fail-closed；✓ Schema + direct-object attack tests；✓ Known bypass=0 | ✅ 100% CLOSED / ACCEPTED |
| 9 | P8 | Verification & Acceptance | Unit / Integration / Golden / Acceptance / Regression Evidence | ✓ Unit PASS；✓ Integration PASS；✓ Golden PASS；✓ Acceptance PASS；✓ Playwright+Chromium canonical；✓ Full Regression 258/258；✓ failed=0；✓ required skip=0 | ✅ PASS / COMPLETE |
| 10 | P9 | Release Candidate Closure | RC_EVIDENCE/、Release Evidence、Governance Evidence、Golden report、Test report | ✓ 单一 RC ID；✓ RC package consistency=0 mismatch；✓ RC-20260831-04；✓ QA 全 PASS；✓ remaining_errors=0；✓ new_failures=0；✓ artifact SHA；✓ RELEASE_ELIGIBLE | ✅ 100% CLOSED / ACCEPTED |
| 11 | P10 | v1.0.0 Production Release | 正式 v1.0.0 Release Package、Tag、Release Notes、Install Guide | □ Version Freeze；□ Final clean checkout/build；□ Final regression；□ RC evidence attach；□ Git tag v1.0.0；□ Release Notes；□ Installation/Golden Environment Guide；□ Known Limitations；□ 正式发布审批 | 🟡 NEXT / CURRENT TARGET |
| 12 | P11 | Maintenance | v1.0.x Patch Releases | □ Bug/Implementation/Spec Change 正确分类；□ 不改变冻结 architecture；□ backward compatibility；□ regression mandatory；□ Golden mandatory；□ Patch Release Evidence | ⏳ PLANNED |
| 13 | P12 | Product Evolution | v1.1+ Product Quality / Feature Evolution | □ 根据真实使用反馈立项；□ Complex Table；□ Long Document；□ Mermaid robustness；□ Image handling；□ CN/EN typography；□ Spec Change 必须重新走 Change Gate | ⏳ PLANNED |

P1 的冻结状态在最新 Canonical Spec 中仍明确为 spec_version=1.0 / spec_status=FROZEN / software_version=1.0.0 / acceptance baseline AC001–AC015。

P7 已有明确关闭证据：Governance Authority、Freeze、Change Control、Provenance、Regression/Repair integrity、Default Deny、Attack Tests 全部 PASS，且 Governance Test Failures=0 / Required Skips=0 / Known Governance Bypasses=0。

P9 的正式 RC Evidence 当前记录 RC-20260831-04，Unit/Integration/Golden/Acceptance 全 PASS，四个 QA stage 全 PASS，remaining_errors=0、new_failures=0，最终决策为 RELEASE_ELIGIBLE。

### Supporting Tooling Roadmap

| S/N | 工具任务 | 交付验收清单 | 状态 |
| --- | --- | --- | --- |
| T1 | Project Snapshot Generator | ✓ Project-root scan；✓ input/input_test/output 排除；✓ .egg-info 排除；✓ historical merged_code_* 排除；✓ sensitive dotfile default-deny；✓ embedded secret scan；✓ RC/Acceptance evidence 保留 | ✅ CLOSED / ACCEPTED |
| T2 | Merger Self-Test | ✓ .env/.env.local/.env.production/.npmrc/.pypirc BLOCK；✓ .env.example Allow；✓ minified JS/CSS BLOCK；✓ Secret BLOCK；✓ historical/current snapshot BLOCK | ✅ 18/18 PASS |
| T3 | Snapshot Integrity | ✓ 144 visited；✓ 135 merged；✓ 9 intentional skips；✓ 0 read failures；✓ snapshot SHA256 generated | ✅ PASS |
| T4 | RC Evidence Consistency Checker | ✓ Governance/Release spec fields MATCH；✓ RC ID MATCH；✓ new_failures MATCH；✓ release result=RELEASE_ELIGIBLE；✓ mismatch→exit 1 | ✅ CLOSED / ACCEPTED |

MDC(10) 本身证明最新 Snapshot 已达到 135 files merged / 9 intentional skips / 0 read failures。 Merge Report 也确认历史 merged_code_MDC(8).txt 已被正确排除。

### 当前项目位置

P0  Product Definition           ✅
 ↓
P1  Canonical Specification      ✅ FROZEN
 ↓
P2  Architecture Design          ✅ FROZEN
 ↓
P3  Implementation Spec          ✅
 ↓
P4  Foundation Development       ✅
 ↓
P5  Rendering Development        ✅
 ↓
P6  Quality Engineering          ✅
 ↓
P7  Governance Engineering       ✅ CLOSED / ACCEPTED
 ↓
P8  Verification & Acceptance    ✅ PASS
 ↓
P9  RC Closure                   ✅ CLOSED / ACCEPTED
 ↓
P10 v1.0.0 Production Release    ◀ CURRENT TARGET
 ↓
P11 Maintenance                 ⏳
 ↓
P12 Product Evolution           ⏳

因此现在最合理的工程动作不是继续修改 P7、P8、P9 或合并器，而是冻结已验收 RC，制定并执行 P10 v1.0.0 Production Release Checklist。