PPCP_Roadmap

目录

Passport Photo Compliance Processor — Project Roadmap	3

当前项目位置	7

推荐 Release 路线	7

下面按当前项目的 RM-1.0 Full Development Lifecycle Roadmap，结合已经完成的 Phase 1 最终验收结果，整理成可直接作为项目跟踪表使用的版本。Roadmap 的治理主线是 Specification → Measurement → Decision → Plan → Render → Verify，每一阶段执行 Develop → Test → Acceptance Gate → Freeze。

### Passport Photo Compliance Processor — Project Roadmap

| S/N | Phase / 任务 | 核心目标 / 主要交付 | 交付验收清单 | Gate / 版本建议 | 当前完成状态 |
| --- | --- | --- | --- | --- | --- |
| 1 | Phase 0 — Architecture & Specification | 冻结系统架构与实现 Authority；形成 AF-1.0、IS-1.0、Canonical Pipeline、核心契约及边界 | ✓ 单一 Canonical Production Pipeline<br>✓ Specification / Measurement / Decision / Plan / Render 分离<br>✓ CanonicalGeometry / PassportProfile / TransformPlan 权责明确<br>✓ 禁止旁路与 Generative Identity Modification<br>✓ Implementation Specification 可指导开发 | Architecture Freeze | ✅ 已完成 / FROZEN |
| 2 | Phase 1 — Canonical Domain + Composition Core | 建立纯逻辑决策核心：Domain Contracts、Profile、Policy、Composition、TransformPlan | ✓ Point / Range / NormalizedRect<br>✓ CanonicalGeometry<br>✓ PassportProfile + ProfileStatus<br>✓ AlgorithmPolicy<br>✓ TransformPlan<br>✓ Config Loader<br>✓ Composition Math / Engine<br>✓ Unit / Property / Golden / Acceptance Tests<br>✓ P0 Boundary Regression<br>✓ Numeric robustness / Immutability / DRAFT Governance<br>✓ 237 tests PASS、0 fail、0 error<br>✓ Coverage 97% | Phase 1 Freeze<br>建议：v0.1.0-phase1 | ✅ 已开发、已验收、可冻结。最终测试证据为 193 Unit + 8 Property + 26 Golden + 10 Acceptance = 237 PASS。 |
| 3 | Phase 2 — Input Processing + Vision Measurement | 将真实手机照片可靠转换为 CanonicalGeometry；严格保持 Pixels → Measurement | ✓ Image decode<br>✓ EXIF orientation normalization<br>✓ RGB / alpha handling<br>✓ Safe image limits<br>✓ NormalizedImage<br>✓ TS-01 Vision Technology Spike<br>✓ MediaPipe / ONNX 候选比较<br>✓ VisionProvider → FaceMeasurement<br>✓ Coordinate Mapping<br>✓ GeometryBuilder → CanonicalGeometry<br>✓ head-top + confidence<br>✓ Unit + Integration Tests<br>✓ EXIF / resolution 改变不应改变语义 Geometry<br>✓ Vision Provider 无 Compliance logic | Measurement Gate<br>建议：V0.2 / v0.2.0-phase2 | 🟡 下一阶段 / 待启动。这是当前最优先开发任务。 |
| 4 | Phase 3 — Preflight Compliance | 判断输入照片是否值得继续处理；形成可追踪、可复现的输入合规决策 | ✓ PF-001 Single Face<br>✓ PF-002 Minimum Resolution<br>✓ PF-003 Geometry Confidence<br>✓ PF-004 Head Visibility<br>✓ PF-005 Yaw<br>✓ PF-006 Pitch<br>✓ PF-007 Roll Feasibility<br>✓ PF-008 Severe Blur<br>✓ 每条 Rule 有 rule_id / measurement / threshold / source / status / code<br>✓ Unit + Boundary tests<br>✓ Hard FAIL 必须 STOP<br>✓ WARNING 可继续<br>✓ NOT_VERIFIABLE 保留<br>✓ Rule source 可追踪 | Preflight Compliance Gate<br>建议：V0.3 | ⚪ 未开始；等待 Phase 2 Freeze。 |
| 5 | Phase 4 — Renderer + Output Geometry | 开始真正修改 Pixels；Renderer 只执行 TransformPlan，不参与决策 | ✓ Rotation<br>✓ Crop<br>✓ Resize<br>✓ RenderedImage<br>✓ V1 KEEP_ORIGINAL background<br>✓ 禁止重新决定 crop<br>✓ 禁止修改 Profile / target head size<br>✓ CanonicalGeometry + TransformPlan → OutputGeometry<br>✓ output dimensions tests<br>✓ coordinate transformation tests<br>✓ no hidden fallback<br>✓ OutputGeometry 数学一致 | Rendering Gate<br>建议：V0.4 | ⚪ 未开始；等待 Phase 3。 |
| 6 | Phase 5 — Post Compliance + Export | 验证最终实际生成照片是否合规，并生成安全的输出文件 | ✓ Post Compliance 使用 RenderedImage + OutputGeometry<br>✓ PO-001 Output Dimensions<br>✓ PO-002 Head Height Ratio<br>✓ PO-003 Eye Position<br>✓ PO-004 Horizontal Center<br>✓ PO-005 Final Roll<br>✓ PO-006 Final Blur<br>✓ PO-007 Clipping<br>✓ JPEG encoding / DPI / color mode<br>✓ metadata stripping<br>✓ GPS / camera / serial / original EXIF 移除<br>✓ file-size control<br>✓ Exporter 不修改 Composition<br>✓ Final dimensions exact | Output Compliance Gate<br>建议：V0.5 | ⚪ 未开始。 |
| 7 | Phase 6 — End-to-End Application Service | 第一次串通完整 Canonical Pipeline，形成 Technical MVP | ✓ PassportPhotoService.generate()<br>✓ Image → Normalize → Measure → Geometry → Preflight → Composition → Plan → Render → OutputGeometry → Post → Result<br>✓ PassportPhotoResult 包含 Profile version、Geometry、Plan、Reports<br>✓ Generate 与 Export 可分离<br>✓ 正常、small face、roll、yaw、pitch、blur、low-res、head crop、multiple faces E2E tests<br>✓ Single Canonical Pipeline<br>✓ No UI bypass<br>✓ No Adapter bypass<br>✓ No alternative production path | E2E Gate / CORE MVP<br>建议：V0.6 | ⚪ 未开始。完成这一阶段即形成真正的 Technical MVP。 |
| 8 | Phase 7 — UI / UX — Streamlit | 让用户能够完整使用已经验证过的后端，形成 User MVP | ✓ Upload<br>✓ Passport Profile selection<br>✓ Generate<br>✓ Preview<br>✓ Compliance Report<br>✓ PASS / WARNING / FAIL / NOT_VERIFIABLE display<br>✓ User Confirmation<br>✓ Download<br>✓ Technical Error flow<br>✓ UI 只能调用 PassportPhotoService<br>✓ 禁止 UI 做 crop / Vision / Compliance calculation<br>✓ User confirmation 不能把 FAIL 改为 PASS | UX Acceptance Gate / USER MVP<br>建议：V0.7 Streamlit Alpha | ⚪ 未开始。 |
| 9 | Phase 8 — Background Processing V1.1 | 在核心证件照逻辑稳定以后增加自动背景处理 | ✓ Technology Spike：rembg / ONNX / MediaPipe segmentation<br>✓ hair edge / shoulder edge / complex background / CPU latency 比较<br>✓ KEEP_ORIGINAL<br>✓ SOLID_BACKGROUND_ASSISTED<br>✓ PERSON_SEGMENTATION<br>✓ 独立 SegmentationResult<br>✓ mask / confidence / edge quality<br>✓ 不把 background data 写入 CanonicalGeometry<br>✓ Background Uniformity<br>✓ Edge Quality<br>✓ low confidence 给 guidance，不进入复杂 Mask Editor | Background Automation Gate<br>建议：V0.8 / V1.1 | ⚪ 未开始 / 可延期。不是 V1 的强制 MVP Gate；成熟度不足可放到 V1.1。 |
| 10 | Phase 9 — Production Hardening | 从 “Works” 提升到 “Reliable”，完成生产级安全、性能、隐私和可靠性 | ✓ Security：invalid/corrupt image、decompression bomb、huge pixels、path traversal、unsafe filename<br>✓ Performance：1080p / 12MP / 24MP / 48MP<br>✓ time / peak memory / proxy / full-res copies<br>✓ Error Handling：Domain / Config / Vision / Rendering / Export<br>✓ Logging 不记录 face image / image bytes / GPS<br>✓ Privacy PASS<br>✓ Packaging 决策<br>✓ Regression PASS<br>✓ E2E PASS<br>✓ No Architecture Bypass | Production Readiness Gate | ⚪ 未开始。 |
| 11 | Phase 10 — Release Candidate | 建立 RC1，冻结功能，只允许修复发布阻断问题 | ✓ 建立 RC1<br>✓ 禁止新增 Feature<br>✓ 只允许 bug fix / documentation / packaging / profile correction<br>✓ 20–50 controlled image cases<br>✓ normal / edge / invalid<br>✓ multiple aspect ratios<br>✓ different profiles / resolutions<br>✓ P0 = 0<br>✓ P1 = 0 | RC Acceptance<br>建议：V0.9 / RC1 | ⚪ 未开始。 |
| 12 | Phase 11 — V1 Production Release | 正式发布 V1.0.0 | ✓ Application<br>✓ Verified Profiles<br>✓ Release Notes<br>✓ User Guide<br>✓ Known Limitations<br>✓ License information<br>✓ single person<br>✓ frontal photo<br>✓ automatic crop<br>✓ roll correction<br>✓ passport profile<br>✓ compliance checking<br>✓ JPEG export<br>✓ local processing<br>✓ Background 若未成熟允许推迟到 V1.1 | Production Release<br>v1.0.0 | ⚪ 未开始。 |
| 13 | Phase 12 — Maintenance & Controlled Evolution | 发布后的受控维护与升级，而不是无边界增加功能 | ✓ Profile：Official Source → Update → Validation → Golden Test → Review → Version Increment<br>✓ Profile requirement 变化优先只改 YAML<br>✓ Vision Provider 升级做 Measurement Regression + Coordinate Tests + A/B<br>✓ Composition Algorithm 改动必须 Golden comparison + Ablation + Architecture Review<br>✓ 每个 Bug 永久增加 Regression Test<br>✓ 维持 Change Governance | Change Governance | ⚪ 未来持续阶段。V1 发布后启动。 |

### 当前项目位置

按最新验收状态，项目已经越过 Architecture → Correctness 两个成熟度层级，下一步正式进入 Measurement。Roadmap 明确要求成熟度依次为 Architecture → Correctness → Measurement → Decision → Execution → Verification → Integration → Usability → Automation → Hardening → Production，不建议颠倒。

| 当前节点 | 状态 |
| --- | --- |
| Phase 0 — Architecture / Specification | ✅ FROZEN |
| Phase 1 — Canonical Domain + Composition Core | ✅ ACCEPTED / FROZEN |
| Phase 1 Acceptance | ✅ 14 / 14 PASS |
| Phase 1 Full Test Suite | ✅ 237 PASS / 0 FAIL / 0 ERROR |
| Coverage | ✅ 97% |
| Phase 2 Entry | ✅ APPROVED |
| 当前开发焦点 | 🟡 Phase 2 — Input Processing + Vision Measurement |
| Phase 3+ | ⚪ Deferred，直到前一 Gate 通过 |

### 推荐 Release 路线

Roadmap 给出的版本推进关系可以直接用于 Git milestone/tag 管理：

| 版本 | 对应阶段 | 里程碑 |
| --- | --- | --- |
| V0.1 | Phase 1 | Core / Canonical Composition |
| V0.2 | Phase 2 | Vision Measurement |
| V0.3 | Phase 3 | Preflight |
| V0.4 | Phase 4 | Renderer |
| V0.5 | Phase 5 | Post Compliance + Export |
| V0.6 | Phase 6 | Technical MVP / E2E Core |
| V0.7 | Phase 7 | User MVP / Streamlit Alpha |
| V0.8 | Phase 8 | Background Beta，可延期 |
| V0.9 | Phase 10 | Release Candidate |
| V1.0 | Phase 11 | Production |

其中最重要的三个业务节点是：Phase 6 = Technical MVP，Phase 7 = User-usable MVP，Phase 9/10 = Production Readiness / RC；Background 不应反过来阻塞核心证件照产品发布。

从现在开始，项目管理上可以把 S/N 1–2 标记为 CLOSED，把 S/N 3（Phase 2）设为 ACTIVE，其余全部保持 NOT STARTED / DEFERRED。这样最符合当前 Governance Roadmap，也能避免在 Vision Measurement 尚未完成之前提前开发 Preflight、Renderer 或 UI。